# TEST PLAN DOCUMENT

Project: facebook  Registration Form (Instance)
Prepared By: HARI KRISHNA
Date: November 19, 2025

### Test  Strategy

The strategy focuses on validating all core functionalities of the Facebook Registration workflow, including input validations, field-level errors, DOB constraints, gender selection, mobile/email verification, and account creation flow.

Testing will include:

- Functional testing of all form fields

- Negative and boundary value testing for field validations

- UI/UX and usability checks

- Compatibility across browsers and devices

- Verification of OTP/email validation flows (mocked)

- Security checks (client-side validation bypass attempts)

Both manual + exploratory testing will be performed. Regression checks will be executed upon UI/validation rule modifications.

Defects will be logged and tracked using Bugasura.

Test Objectives

  Ensure mandatory fields enforce correct validations.

  Verify proper error messages appear for invalid inputs.

  Confirm DOB restrictions (minimum age requirement = 13 years).

  Validate mobile number/email format and verification.

  Ensure gender selection works (Male/Female/Custom).

  Verify account creation successfully completes with valid data.

  Check accessibility, UI consistency, and responsiveness.

  Validate security: input sanitization, XSS protection, and form tampering restrictions

# Scope

In-Scope:

  Registration form fields:
First Name, Surname, Mobile Number/Email, Password, DOB, Gender

  Field-level validations

  Error messages

  Age checks

  UI responsiveness & layout

  Cross-browser testing (Chrome, Firefox, Edge)

  Client-side validation checks

Out-of-Scope:

  Backend database validation

  Full login & post-registration onboarding

  CAPTCHA testing (if triggered conditionally)

  SMS/Email delivery system reliability

  Native mobile app (Android/iOS)

# Test schedule

| Activity | Start Date | End Date | Responsibility |
| --- | --- | --- | --- |
| Test Planning | Nov 20, 2025 | Nov 20, 2025 | SDET |
| Test Case Design | Nov 21, 2025 | Nov 21, 2025 | SDET |
| Environment Setup | Nov 21, 2025 | Nov 24, 2025 | Developer |
| Test Execution | Nov 24, 2025 | Nov 25, 2025 | SDET |
| Defect Fixing & Retesting | Nov 25, 2025 | Nov 26, 2025 | Developer & SDET |
| Test Closure & Reporting | Nov 26, 2025 | Nov 27, 2025 | SDET |

Resources Planing:

Hari Krishna (SDET-Trainee) will perform manual testing and log defects using Bugasura

# Risk Analysis

  Incorrect validation allowing invalid accounts to be created.

  Weak password validation leading to security vulnerabilities.

  DOB logic issues allowing underage users (<13 years).

  Email or number format mis-validation causing user frustration.

  UI layout breaking on small screens.

  Form bypass attempts via DOM manipulation.

# BUGASURA BUGS  <--(Click here)

# TEST CASE TEMPLATE  <--(Click here)